***Project Planning Phase***

***Project Planning Template (Product Backlog, Sprint Planning, Stories, Story***

***points)***

Date Team ID LTVIP2025TMID54850 Project Name Freelance Finder Maximum Marks 5 Marks

***Product Backlog, Sprint Schedule, and Estimation (4 Marks)***

***Product Backlog & Sprint Schedule*** ***Sprin*** ***t***

***Functional***

***Requirement***

***(Epic)***

***User***

***Story***

***Number***

***User Story / Task Story***

***Point***

***s***

***Prio***

***rity***

***Team***

***Member***

***s***

***Sprin*** ***t-1***

***User***

***Authenticati***

***on***

USN-1 As a user, I can sign up and log in

securely.

3 High

USN-2

As a user, I can reset my

password.

2 Medi

um

***Sprin*** ***t-2***

***Job Posting &***

***Browsing***

USN-3 As a client, I can post a freelance job. 2 High

***Sprin*** ***t-3***

***Application &***

***Messaging***

USN-4

As a freelancer, I can browse and

filter jobs.

3 High

USN-5

2 High

26 J une 2025

As a freelancer, I can apply for jobs.

USN-6 As a user, I can send/receive

messages.

2 Medi

um

***Sprin*** ***t-4*** ***Payment*** ***Integration &*** ***Reviews*** USN-7 As a client, I can pay freelancers

securely.

3 High

USN-8

As a user, I can leave a review after

project completion.

2 Medi

um

USN-9 As a user, I can change my password. 2 Medi

um

***Project Tracker, Velocity & Burndown Chart*** ***Sprint Total*** ***Story*** ***Points*** ***Durat*** ***ion*** ***Sprint*** ***Start*** ***Date***

***Sprint End***

***Date***

***(Planned)***

***Story Points Completed***

***(as on Planned End Date)***

***Sprint Release***

***Date (Actual)***

***Sprint-*** ***1*** 20 6 Days 1 May 2025

2 june 2025 20 2 june 2025

***Sprint-*** ***2*** 20 6 Days 3 May

2025

4 june 2025 20 4 june 2025

***Sprint-*** ***3*** 20 6 Days 5 May

2025

6 june 2025 20 6 june 2025

***Sprint-*** ***4*** 20 6 Days 7 May 2025

8 june 2025 20 8 june 2025